Thursday 2 March Meeting notes

# Backlog discussion

*Questions for backlog were:*

*Can you change the password on a protected board, or make it non protected?*

*Add mechanic for admin logins?*

Alexia finishes the backlog, after additions from Ilyas and Uros.

# Coding

Data model for the database:

* Table for boards
* Table for cards
* Table for lists
* Table which relates list/cards
* Table which relates lists/boards

But how to implement the drag/drop feature? How do you order the cards in a list without changing every cards?

Solution:

* Class for boards
  + Each board array list of lists
* Class for lists
  + Each lists has array list of cards

Spring stores this in the database.

We want to autogenerate a key for boards, lists and cards as primary key.

**Suggestion: Install postman**

Sprint backlog for Tuesday 7 March:

|  |  |  |
| --- | --- | --- |
| **Task** | **Who is responsible** | **Story points** |
| Classes/data model | Alexia | Classes: 8 | Data model: 2 |
| Add/return list to database | Uros | 8 + 8 |
| Add/return cards to database | Razvan | 8 + 8 |
| Display the board/overview | Ilyas | 13 |
| Make scene for adding list | Prisha | 13 |
| Switch between overview and adding list | Job | 8 |