# Meeting 4 Minutes

**Agenda [Lab Meeting 4].**

Location: Drebbelweg PC Hall 1, cubicle 1

Datum: 28.02.2023.

Time: 16:45-17:30

Attendees: Razvan Gherasă, Prisha Meswani, Alexia Predoi, Job van Zwienen, Ilyas Zarhouni, Uroš Gluščević

Chair: Razvan Gherasă

Minute taker: Prisha Meswani

**Agenda items**

**Announcements**

There are two deadlines this week:

Buddy check (10-March)

Meaningful MR (10-March)

**Approval of the agenda**

Agenda is approved.

**Approve minutes of prior meeting**

Minutes are approved.

**Updating the TA on our progress – Has everyone finished their coding task?**

See remarks by TA on gitlab.

**Deciding further work – Split it throughout the team and set deadlines**

TASK DIVISIONS:

Dividing user stories into sub-tasks to be done by each team member.

Deadline: Next Tuesday (14-March).

User story 1:

* Task 1: Make fxml scene for startup of application.
* Task 2: Change server url in server utils (url dynamics).

User story 2:

* Button takes back to scene above (change server).

User story 3: Done.

User story 4:

* Already in progress (board overview).
* Task 1: scene for a board, implement switching for user story 1 scene.
* Task 2: request to server to retrieve board things + display the lisits.

User story 5:

* Send request to server to make a list (add list continuation), and displaying new list.

User story 6:

* Same as above.

User story 7:

* Task 1: List editing scene javafx
* Task 2: Send http request for changing title, endpoint for title change.

User story 8: Ideally done after board overview

* Task 1: List deletion scene (delete button).
* Task 2: http request to server, endpoint for deleting list.

**Summary** **action points**

Division of work is as follows:

|  |  |  |
| --- | --- | --- |
| WHAT | WHO | WEIGHT |
| USER STORY 1 TASK 1 | ALEXIA | 8 |
| USER STORY 1 TASK 2 | UROS | 5 |
| USER STORY 2 | UROS | 3 |
| USER STORY 4 TASK 1 | ILYAS | 8 |
| USER STORY 4 TASK 2 | RAZVAN | 13 |
| USER STORY 5 & 6 | JOB | 8 |
| USER STORY 7 TASK 1 | PRISHA | 8 |
| USER STORY 7 TASK 2 | UROS | 3 |
| USER STORY 8 TASK 1 | ILYAS | 5 |
| USER STORY 8 TASK 1 | ALEXIA | 3 |

**Feedback round**

*This was a closed agenda point, we decided not to include the feedback in the minutes.*

**Any questions?**

Answers of the questions for the TA from the team members:

Multiple clients:

Our method/interpretation of multi-client accessing should be appropriate.

Ask town square for more details.

Non-functional requirements: Try to have all (must have all rudimentary ones), however we must do all basic requirements.

Code feedback (from TA): expected soon.

MR reviews from peers: follow current pattern of leaving comments of feedback under MRs. Should be done in due time and constructive.

**Announcements of TA:**

Look at <https://se.ewi.tudelft.nl/oopp/grading/process> to know more about planning.

Meeting 4 Agenda (for reference)

**Agenda [Lab Meeting 4]**

Location: Drebbelweg PC Hall 1, cubicle 1

Datum: 07.03.2023.

Time: 16:45-17:30

Attendees: Razvan Gherasă, Prisha Meswani, Alexia Predoi, Job van Zwienen, Ilyas Zarhouni, Uroš Gluščević

Chair: Razvan Gherasa

Minute taker: Prisha Meswani

**Agenda-items**

[16:45-16:46] **Opening by chair**

[16:46-16:47] **Check-in –** How is everyone doing?

[16:47-16:48] **Announcements – formative feedback on mattermost, deadlines this week**

[16:48-16:49] **Approval of the agenda -** Does anyone have any additions to the agenda?

[16:49-16:50] **Approval minutes -** Did everyone read the minutes from the previous meeting?

[16:50-17:05] **Updating the TA on our progress – Has everyone finished their coding task?**

Format: Everyone expresses whether they have finished their task and shows their work to the TA. Furthermore, the team discusses possible technical problems they might have encountered.

[17:05-17:20] **Deciding further work – Split it throughout the team and set deadlines**

Format: the team agrees on what parts of the project to continue working on. Additionally, choose which team member finishes each task and agree on a deadline.

[17:20-17:21] **Summary** **action points** – Who, what, when?

Task: Current progress and further work divison.

[17:21-17:23] **Feedback round -** What went well and what can be improved next time?

[17:23-17:27] **Announcements from the TA**

[17:27-17:29]  **Question round -** Does anyone have anything to add before the meeting closes?

[17:29-17:30] **Closure – schedule the next meeting**